# AI-Powered Animal Type Classification: Strategic Canvas & Project Blueprint

This document outlines the strategic vision and a detailed, phased implementation plan for the development of an AI-driven Auto Recording of Animal Type Classification (ATC) System. The plan is structured to deliver a robust, scalable solution that leverages 2D imaging and Multi-View Stereo (MVS) for 3D reconstruction, initially employing a rule-based inference engine for scoring, while incorporating key value-added features and outlining a clear path for future enhancements.

## Part 1: Business Model Canvas

The Business Model Canvas provides a strategic overview of the project, outlining the core components required to create, deliver, and capture value.1 It serves as a high-level blueprint for aligning the technical solution with the strategic objectives of the Rashtriya Gokul Mission (RGM).

| Key Partners | Key Activities | Value Propositions | Customer Relationships | Customer Segments |
| --- | --- | --- | --- | --- |
| Strategic Partners: - Dept. of Animal Husbandry & Dairying (DAHD) - National Dairy Development Board (NDDB) - State Implementing Agencies (SIAs) / Livestock Development Boards Technical & Research Partners: - ICAR Institutes & Agricultural Universities - Veterinary Experts & Breed Societies | AI Model Development: - Building and training models for semantic segmentation, keypoint detection, and Body Condition Scoring (BCS).4 | - Implementing Multi-View Stereo (MVS) for 3D point cloud reconstruction from 2D video/images.5 | System Development: - Engineering a rule-based engine for mapping measurements to linear scores.7 | - Developing a user-friendly, offline-first mobile application.8 | - Building a secure API for integration with the Bharat Pashudhan App (BPA).9 | Data Management: - Creating a comprehensive, annotated dataset of indigenous bovine breeds. | For Government (RGM): - Enhanced Accuracy & Objectivity: Eliminates human subjectivity in ATC, leading to higher quality data for genetic selection programs.10 | - Scalability & Efficiency: Drastically reduces the time and labor required for classification, enabling wider coverage for Progeny Testing and Pedigree Selection. - Scientific Validity: Provides standardized, repeatable, and auditable data, strengthening the scientific foundation of the RGM. For Dairy Farmers & Field Personnel: - Actionable Insights: Delivers not just ATC scores but also predictive analytics on milk yield and calving ease, plus real-time health status via automated BCS.11 | - Ease of Use: A guided, intuitive mobile app that requires minimal technical skill and functions reliably in offline, rural environments.13 | Automated & Integrated: - Seamless, automated data flow into the national BPA ecosystem via API.15 | - Self-service model through the mobile app for field personnel. Support & Training: - Dedicated technical support for SIAs. - Comprehensive training programs and documentation for field users. | Primary Customers: - Government of India (DAHD) - State Implementing Agencies (SIAs) for RGM End Users: - Field Personnel / Animal Typers - Dairy Farmers - Breed Societies ("Gopalan Sangh") - Researchers at Agricultural Universities |
| Key Resources | Channels |  |  |  |
| Intellectual Property: - Proprietary AI models (segmentation, keypoint detection, BCS, predictive analytics). - 3D reconstruction algorithms. - Curated and annotated image dataset of Indian bovine breeds.16 | Human Resources: - AI/ML Engineers & Data Scientists - Mobile Application Developers (Android) - UI/UX Designers - Domain Experts (Veterinarians, Animal Breeders).17 | Technical Infrastructure: - High-performance GPU clusters for model training. - Cloud infrastructure for data storage and backend services. | Primary Channel: - Direct partnership and deployment through the Department of Animal Husbandry and Dairying (DAHD) and its designated State Implementing Agencies (SIAs). Distribution & Access: - Integration with the Bharat Pashudhan App (BPA) ecosystem.19 | - Mobile application distributed via the Google Play Store for authorized personnel. |  |  |  |
| Cost Structure | Revenue Streams |  |  |  |
| Initial Development Costs: - Research & Development (AI model creation, 3D reconstruction). - Personnel salaries (engineering, data annotation, project management). - Dataset acquisition and annotation. Operational Costs: - Cloud computing and data storage fees. - Ongoing maintenance and support for the mobile app and backend systems. - User training and onboarding programs. | Primary Revenue Stream: - Government contract for the development, deployment, and national rollout of the ATC system. Recurring Revenue Streams: - Annual Maintenance Contract (AMC) for system updates, model retraining, and technical support. - Potential for a Software-as-a-Service (SaaS) model for new features or expanded services. |  |  |  |

## Part 2: Detailed Project Plan & Documentation

This section provides a comprehensive, phased project plan detailing the key activities, deliverables, and timelines for the development and deployment of the AI-powered ATC system.21

### Phase 1: Foundation & MVP Development (Months 1-6)

Objective: To develop the core computer vision pipeline, including 2D and 3D measurement capabilities, and a functional Minimum Viable Product (MVP) of the mobile application with a rule-based scoring engine.

| Task ID | Task Description | Key Activities & Technologies | Deliverables |
| --- | --- | --- | --- |
| 1.1 | Project Scoping & Team Setup | - Finalize detailed technical specifications. - Define key anatomical landmarks for measurement based on ICAR guidelines.7 | - Assemble core team: Project Manager, ML Engineers, Data Annotators, Mobile App Developers.23 | - Detailed Project Requirements Document. - Assembled and onboarded project team. |
| 1.2 | Data Acquisition & Annotation | - Collect a diverse dataset of images and short videos (for MVS) of key indigenous cattle and buffalo breeds (e.g., Gir, Sahiwal, Murrah).24 | - Ensure data captures various lighting conditions, backgrounds, and animal postures.26 | - Annotate images with segmentation masks and keypoints using tools like LabelMe. | - Initial annotated dataset (v1.0) with at least 2,000 images. - Data collection and annotation protocol document. |
| 1.3 | Core AI Model Development (2D) | - Semantic Segmentation: Train a YOLOv8-Seg model to accurately isolate the animal from complex farm backgrounds.27 | - Keypoint Detection: Train an improved YOLOv8-Pose model to locate all predefined anatomical landmarks with high precision (target mAP > 94%).29 | - Trained and validated segmentation model. - Trained and validated keypoint detection model. |
| 1.4 | 3D Reconstruction Module (MVS) | - Implement a Multi-View Stereo (MVS) pipeline to process sequential 2D images or short videos. - Generate a 3D point cloud representation of the animal's body.5 | - Develop algorithms to map 2D keypoints onto the 3D model for accurate spatial measurements.5 | - Functional MVS module for 3D point cloud generation. - Algorithm for 2D-to-3D keypoint mapping. |
| 1.5 | Measurement & Scoring Engine | - Develop algorithms to calculate linear and angular measurements from 2D and 3D keypoint coordinates.30 | - Implement a Rule-Based Inference Engine that maps quantitative measurements (cm, degrees) to the official 1-9 linear scores as per ICAR/RGM guidelines.7 | - Calibrated measurement calculation library. - Validated rule-based scoring engine. |
| 1.6 | Mobile App MVP (Alpha) | - Develop the core Android application with an offline-first architecture using local databases like SQLite.14 | - Implement a guided image/video capture workflow with on-screen overlays.32 | - Deploy initial AI models on-device using TensorFlow Lite for local processing.33 | - Functional alpha version of the mobile app capable of capturing data, running models offline, and displaying rule-based scores. |

### Phase 2: Feature Integration & Pilot Testing (Months 7-12)

Objective: To integrate the specified Unique Selling Propositions (USPs), establish seamless integration with the Bharat Pashudhan App, and conduct a controlled pilot test to gather real-world feedback.

| Task ID | Task Description | Key Activities & Technologies | Deliverables |
| --- | --- | --- | --- |
| 2.1 | USP 1: Automated Body Condition Scoring (BCS) | - Utilize rear-view images and/or 3D point cloud data to analyze fat cover over the loin and tailhead region.11 | - Train a regression model to predict the BCS on the standard 1-9 scale.11 | - Integrate the BCS module into the mobile app's analysis pipeline. | - Trained and validated automated BCS model. - BCS scoring feature integrated into the mobile app. |
| 2.2 | USP 2: Predictive Analytics Engine | - Data Collection: Gather historical data linking conformation traits to milk yield and calving ease. - Model Training: Train regression models (e.g., Linear Regression, Gradient Boosting) to predict: 1. Mature equivalent 305-day milk yield.12 | 2. Calving ease score based on rump measurements.37 | - Integrate predictive outputs into the results screen of the mobile app. | - Trained predictive models for milk yield and calving ease. - Predictive analytics results displayed in the app. |
| 2.3 | BPA API Integration | - Engage with DAHD to access the Bharat Pashudhan App (BPA) API specifications via platforms like API Setu or NAPIX.15 | - Develop a secure, server-side process to format ATC data and submit it to the BPA endpoint, linking it via the animal's Pashu Aadhaar ID.39 | - Successful end-to-end data submission to the BPA staging environment. - API integration documentation. |
| 2.4 | System Refinement & Beta Release | - Refine the mobile app's UI/UX based on internal testing and feedback.13 | - Optimize on-device models for performance and battery efficiency using techniques like quantization.33 | - Prepare a stable beta version of the application for field testing. | - Beta version of the mobile application. - User manual for pilot participants. |
| 2.5 | Controlled Pilot Program | - Select a small group of trained field personnel from a partner SIA to use the beta app in real-world conditions. - Monitor system performance, data accuracy, and user experience. - Collect structured feedback through surveys and interviews. | - Pilot program execution report, including performance metrics and user feedback analysis. |

### Phase 3: Scaled Deployment & Operations (Months 13-18)

Objective: To launch the production-ready application, scale the backend infrastructure for national use, and implement comprehensive training and support systems.

| Task ID | Task Description | Key Activities & Technologies | Deliverables |
| --- | --- | --- | --- |
| 3.1 | Production App Development | - Incorporate all feedback from the pilot program to fix bugs and enhance features. - Finalize the UI in multiple regional languages for accessibility. - Conduct rigorous stress testing and quality assurance. | - Production-ready v1.0 of the mobile application, available on the Google Play Store for authorized users. |
| 3.2 | Infrastructure Scale-Up | - Provision and configure cloud infrastructure to handle data synchronization from thousands of concurrent users. - Implement robust data backup, disaster recovery, and security protocols. | - Scaled and secured backend infrastructure. - Operational dashboard for system monitoring. |
| 3.3 | Training & National Rollout | - Develop comprehensive training materials (videos, manuals, presentations). - Conduct "train-the-trainer" workshops for lead personnel in each state. - Begin a phased national rollout in coordination with DAHD and SIAs. | - Complete set of training materials. - National rollout schedule. |
| 3.4 | Monitoring & Maintenance Plan | - Establish a helpdesk and support system for end-users. - Implement a framework for monitoring model performance in production to detect data drift or accuracy degradation. - Define a schedule for regular app updates and model retraining. | - A fully operational user support system. - A long-term maintenance and monitoring plan. |

### Phase 4: Future Scope & Enhancements (Ongoing, Post-Launch)

Objective: To leverage the collected data for continuous improvement and to develop advanced, data-driven scoring models. This phase is designed to be open-ended, evolving with data availability and stakeholder needs.

| Task ID | Task Description | Key Activities & Technologies | Deliverables |
| --- | --- | --- | --- |
| 4.1 | R&D: Predictive Modeling for Direct Score Generation | - Data Aggregation: Use the large-scale, high-quality dataset generated from the deployed system (images, AI-measurements, and expert-verified scores). - Model Training: Train and validate advanced machine learning models (e.g., Random Forest, XGBoost, Neural Networks) to learn the complex relationships between the full morphometric feature vector and the final expert scores.40 | - A/B Testing: Compare the accuracy and consistency of the new predictive models against the established rule-based engine. | - A comprehensive dataset of images linked to AI-measurements and expert scores. - Prototype predictive scoring models. - Feasibility report on transitioning from rule-based to ML-based scoring. |
| 4.2 | Continuous Model Improvement | - Use newly collected field data to periodically retrain and fine-tune all computer vision models to improve their robustness and accuracy across more breeds and environments. | - Regularly updated and improved versions of the AI models. |
| 4.3 | Expansion of Predictive Analytics | - Explore the development of new predictive models for other economically important traits, such as longevity, disease resistance, or feed efficiency, as sufficient data becomes available. | - Research proposals and prototypes for new predictive features. |

#### Works cited

- Top 10 Best AI Business Model Canvas Tools of 2025 for Startups - Fe/male Switch, accessed September 27, 2025, https://www.femaleswitch.com/tpost/67fspo34c1-top-10-best-ai-business-model-canvas-too

- Create a Business Model Canvas Online | Canva, accessed September 27, 2025, https://www.canva.com/graphs/business-model-canvas/

- Business Model Canvas – Download the Official Template - Strategyzer, accessed September 27, 2025, https://www.strategyzer.com/library/the-business-model-canvas

- Understanding the Key Steps in a Computer Vision Project - Ultralytics Docs, accessed September 27, 2025, https://docs.ultralytics.com/guides/steps-of-a-cv-project/

- Utilizing 3D Point Cloud Technology with Deep Learning for ..., accessed September 27, 2025, https://pmc.ncbi.nlm.nih.gov/articles/PMC10857545/

- Computer-Vision-Based Sensing Technologies for Livestock Body ..., accessed September 27, 2025, https://pmc.ncbi.nlm.nih.gov/articles/PMC10934764/

- Guidelines for Type Classification of Cattle and Buffalo - Dairy ..., accessed September 27, 2025, https://www.dairyknowledge.in/sites/default/files/Guidelines_for_Type_classification_in_Cattle_and_Buffalo_1501.pdf

- Building Offline Apps: A Fullstack Approach to Mobile Resilience - Think-it, accessed September 27, 2025, https://think-it.io/insights/offline-apps

- NIC API eXchange (NAPIX) - National Informatics Centre, accessed September 27, 2025, https://www.nic.gov.in/service/napix/

- Evaluation Of Dairy Cow's Body Conformation Based On Computer Vision Technique, accessed September 27, 2025, https://www.srpublication.com/evaluation-of-dairy-cows-body-conformation-based-on-computer-vision-technique/

- Automated Body Condition Scoring in Dairy Cows Using 2D Imaging and Deep Learning, accessed September 27, 2025, https://www.mdpi.com/2624-7402/7/7/241

- Prediction of milk yield using visual images of cows through deep learning, accessed September 27, 2025, https://scielo.org.za/scielo.php?script=sci_arttext&pid=S0375-15892024000100003

- (PDF) MOBILE USER INTERFACE DESIGN FOR SMALLHOLDER AGRICULTURE TO BE A SMART FARMER: A SCOPING REVIEW - ResearchGate, accessed September 27, 2025, https://www.researchgate.net/publication/359901065_MOBILE_USER_INTERFACE_DESIGN_FOR_SMALLHOLDER_AGRICULTURE_TO_BE_A_SMART_FARMER_A_SCOPING_REVIEW

- Should My Agriculture App Work Offline in Remote Rural Areas?, accessed September 27, 2025, https://thisisglance.com/learning-centre/should-my-agriculture-app-work-offline-in-remote-rural-areas

- APIs | Open Government Data (OGD) Platform India, accessed September 27, 2025, https://www.data.gov.in/apis

- Image-based Breed Recognition for Indian Cattle & Buffaloes - Prezi, accessed September 27, 2025, https://prezi.com/p/dmzdly6jysiq/image-based-breed-recognition-for-indian-cattle-buffaloes/

- 8 Key Data Science Team Roles, accessed September 27, 2025, https://www.datascience-pm.com/team-roles/

- Nine Critical Roles for a Successful AI Project - Moov AI, accessed September 27, 2025, https://moov.ai/en/blog/nine-critical-roles-for-a-successful-ai-project

- BHARAT PASHUDHAN for Android - Download, accessed September 27, 2025, https://bharat-pashudhan.en.softonic.com/android

- VishaalG/bharat_pashudhan: Automate Bharat Pashudhan portal using java selenium, accessed September 27, 2025, https://github.com/VishaalG/bharat_pashudhan

- Best Practices for Managing Computer Vision Projects - DagsHub, accessed September 27, 2025, https://dagshub.com/blog/best-practices-for-managing-computer-vision-projects/

- The Computer Vision Project (draft 1.0), accessed September 27, 2025, https://www.via.cornell.edu/students/projectguide-draft1.pdf

- Assembling an ML team | Machine Learning - Google for Developers, accessed September 27, 2025, https://developers.google.com/machine-learning/managing-ml-projects/team

- Breeds | nddb.coop, accessed September 27, 2025, https://www.nddb.coop/services/animalbreeding/geneticimprovement/breeds

- Image-Based Breed Recognition for Cattle and Buffaloes of India - Prezi, accessed September 27, 2025, https://prezi.com/p/qh9hb4bhbgfn/image-based-breed-recognition-for-cattle-and-buffaloes-of-india/

- Artificial intelligence for livestock: a narrative review of the applications of computer vision systems and large language models for animal farming - Oxford Academic, accessed September 27, 2025, https://academic.oup.com/af/article/14/6/42/7942661

- Cattle segmentation and contour extraction based on Mask R-CNN ..., accessed September 27, 2025, https://www.researchgate.net/publication/336185871_Cattle_segmentation_and_contour_extraction_based_on_Mask_R-CNN_for_precision_livestock_farming

- (1) Cow image with the ground truth (2) Cow image segmentation using... | Download Scientific Diagram - ResearchGate, accessed September 27, 2025, https://www.researchgate.net/figure/1-Cow-image-with-the-ground-truth-2-Cow-image-segmentation-using-Mask-R-CNN-3-Cow_fig9_350828303

- Automated Measurement of Cattle Dimensions Using Improved ..., accessed September 27, 2025, https://pmc.ncbi.nlm.nih.gov/articles/PMC11393998/

- Study on Linear Appraisal of Dairy Cow's Conformation Based on Image Processing, accessed September 27, 2025, https://elibrary.asabe.org/azdez.asp?JID=5&AID=23182&CID=min2007&T=1

- Developing Offline-First Mobile Apps: Best Practices & Tools - Software House, accessed September 27, 2025, https://softwarehouse.au/blog/developing-offline-first-mobile-applications/

- 45 Mobile App Best Practices: The Ultimate List 2025 - UXCam, accessed September 27, 2025, https://uxcam.com/blog/mobile-app-best-practices/

- TensorFlow Lite vs PyTorch Mobile for On-Device Machine Learning - ProAndroidDev, accessed September 27, 2025, https://proandroiddev.com/tensorflow-lite-vs-pytorch-mobile-for-on-device-machine-learning-1b214d13635f

- Precision body condition scoring and weight estimation with 3D cameras in beef cattle | Dellait, accessed September 27, 2025, https://dellait.com/precision-body-condition-scoring-and-weight-estimation/

- Development and validation of a fully automated 2-dimensional imaging system generating body condition scores for dairy cows using machine learning - PubMed, accessed September 27, 2025, https://pubmed.ncbi.nlm.nih.gov/37977440/

- Smart dairy farming for predicting milk production yield based on deep machine learning, accessed September 27, 2025, https://www.researchgate.net/publication/382555577_Smart_dairy_farming_for_predicting_milk_production_yield_based_on_deep_machine_learning

- On-farm 3D images of beef cattle for the prediction of carcass ..., accessed September 27, 2025, https://www.research.ed.ac.uk/en/publications/on-farm-3d-images-of-beef-cattle-for-the-prediction-of-carcass-cl

- Predicting Beef Carcass Fatness Using an Image Analysis System - PMC, accessed September 27, 2025, https://pmc.ncbi.nlm.nih.gov/articles/PMC8532829/

- Bharat Pashudhan, accessed September 27, 2025, https://bharatpashudhan.ndlm.co.in/

- Estimating Conformational Traits in Dairy Cattle With DeepAPS: A Two-Step Deep Learning Automated Phenotyping and Segmentation Approach, accessed September 27, 2025, https://pmc.ncbi.nlm.nih.gov/articles/PMC7253626/

- Body Conformation Scoring of Cattle, using Machine Learning - Acta ..., accessed September 27, 2025, https://acta.uni-obuda.hu/Tarr_Szabo_Tozser_155.pdf